## Slide 1: Scrum Sprint Planning, 04.05.2017
House Tyrell
Henriette Selter
Dana Vladimirova
Mohamed Achref Chiha
Vanya Vucheva
Kaloyan Todorov
Nils Jonalik

## Slide 2: Agenda
  Project Overview
  (Customer) Software Requirements
  Sprint Review
  Actual Sprint Planning

## Slide 3: Project Overview

## Slide 4: Lab Topics
  Team Based Software Building
  Story Driven Application Testing
  Using Cutting Edge Tech Stack
  Agile Development

## Slide 5: Lab Goals
  Simplifying Testing Process
  Learning Teamwork with Scrum
  Learning Technologies
  Learning to work with a Client

## Slide 6: (Customer) Software Requirements

## Slide 7: General Project Guidelines
  Angular or React for Frontend
  Dockerize Microservices
  Sprint Boot for Backend
  Other Technologies as needed

## Slide 8: Requirements Frontend
  CSV Data Im-/Export
  Data Management on Page
    Manipulation
    Creation/Deletion
  Interfacing Backend Functionalities

## Slide 9: Requirements Backend
  Storing and Retrieving Data from DB
  Working with Test Stories
    Execution and Resultparsing
    Efficient Storing
  Search and Analyze Everything Test Related
  Generating Test Data

## Slide 10: Sprint Review
Requirements Engineering First Sprint

## Slide 11: Initializing Project
  25.04.2017
  Learning about our Project
  Finding our House (Team)
  27.04.2017
  Meeting Customer
  Learning about Customer Requirements
  01.05.2017
  Feature Engineering
  Dividing Responsibilities
  Next Sprint Planning

## Slide 12: Sprint Planning

## Slide 13: General Guideline
  Always write Documentation
  Dockerize your Microservices
  Split your Tasks => Jot down as User Stories

## Slide 14: Frontend (Achref, Dana)
  Basic Mockup
    Footer, Navbar
    Clear Text API Requests
    Technologies
  AngularJS
  Bootstrap (CSS)
2. Displaying API Replies in a nice Fashion
    ToDo

## Slide 15: REST API (Nils)
  Dataflow Im/Export
Frontend
API Handler
Backend
CSV File
JSON
    Technologies
  Flask or Spring Boot (API)
  Swagger (Documentation)
    ToDo
  Defining Basic Endpoints
  Writing YAML Documentation

## Slide 16: Backend Data Manipulation (Kaloyan)
  Implementing Im/Export
    Creating first Datamodel
  Interfacing with API Handler
    Technologies
  Spring Boot
    ToDo
  Creating Project Structure Eclipse

## Slide 17: Backend Data Management (Henriette, Vanya)
  Create first DB Interface
    Implementation
    Documentation
    Technologies
  MongoDB (DB)
  Spring Boot (Interface)
    ToDo
  Creating DB Schema for
    Test Data
    Test Stories

## Slide 18: Deliverable House Tyrell (18.05.2017)
Frontend
Import
Export
Basic Display
API Handler
Import Endpoint
Export Endpoint
Swagger Documentation
Backend Manipulation
Import Functionality
Export Functionality
API Interfacing
Backend DB
DB Interfacing
Database
Schema Test Data
Scheme Test Story
CSV File
JSON
?
?